## Slide 1: SCIB | Banking Leveraged Finance
DELTA PLANNING
Q4 2024
Notes: The evolution

## Slide 2: Banking Delta Planning – Q4 Leveraged Finance Organization Chart
1

## Slide 3
[Lev Fin – Organization Chart]
2024 COO Mission Statement and Model
1
Global Leveraged Finance COO Mission Statement and Model
To enable the growth of Santander’s Global Leveraged Finance franchise by providing best-in-class services across Origination and Secondary Loan and HY Bond trading for the Lev Fin perimeter (CIB BSNY and SLB/GBP).
Operate under “COO lite” spoke and hub model, leveraging Global IT stack and teams to deploy strategic Global Book of Work via dedicated BMC, PPT and IT SMEs while ensuring scalability and optimization of BAU operations.
CIO Lev Fin
Goncalo Ramos
Solution designer of Lev Fin business line: E2E technology vision.
Accountable of the execution of all developments (local and global).
SPOC for all issues related to Lev Fin review tech owners, follow-up, etc.
Financial management of the tech associated to the BL
PPTs Lev Fin
Pablo Valle
Accountable for all PPTs services (owned of SLA) of Lev Fin.
Owned Middle Office Team for LBO origination.
Management of service (SLA):
BO Loans – PPTs Banking P. Valle.
HYB Trading – PPTs Markets – G. Prieto.
Loan Trading – PPTs – Sathish Shanthan.
BMC Lev Fin
TBC
Change management for Lev Fin business enablement implementation and strategic/change Book of Work.
BMC runs the Project Office and coordinates initiatives with all stakeholders involved: technology, FO, MO, BO, RAC, Risk, Finance, etc.
CIO Lending
Nicolás Martínez
Banking CIO
Javier Gracia
CIO US
Bobby Mehra
SCIB CIO
Dámaso Cebrián
GDF Business Support
Lucas Videla
Banking COO
Anne S. Andrieu
PPTs Global
Javier Fonseco
PPTs US
Gary Bailey
SCIB NA COO
Carlos Manteiga
Lev Fin COO / BMC
Esther Oaknin
BMC US
Oscar Muñoz
BMC Global
Juan Luis Lavandera
EPO
3
10
3
18*
TBC
5
Reporting Line
Functional Reporting Line
Global
Local
Group
FTE
Temp Resources/ Consultants
**Planned subject to contract negotiation with Ulex (from 7 to 18) and budget approval
KEY

## Slide 4: Banking Delta Planning – Q4 Leveraged Finance Business Activity
2

## Slide 5
[Lev Fin – Business Activity]
Origination New Issuance Volumes1
2
  One lead-left transaction closed and funded in the month of July, 5 Participations and 3 Relationship for a total of $422m incremental banking hold, 32% up from $319m the month earlier
Deal Count –Participations and Relationship2
Deal Count –Left Lead
Funded Notional – Left Lead
Chart: 
| Feb | Mar | Apr | May | June | July
Overall Volume | 0 | 0 | 0 | 2 | 0 | 1
Chart: 
| Feb | Mar | Apr | May | June | July
Notional | 0 | 0 | 0 | 179.4 | 677.42
Incremental Notional – Where Santander takes a Hold
COO Capacity exercise Qtly Forecast – Lead-Left Max 4 | Actual 3Q24 1 = δ 3 capacity
COO Capacity exercise Qtly Forecast – Participations Max 10 | Actual 3Q24 5 = δ 5 capacity
Chart: 
| January | February | March | April | May | June | July
Lead-left | 0 | 0 | 0 | 0 | 2 | 0 | 1
Participant | 3 | 2 | 4 | 3 | 5 | 4 | 5
Relationship | 0 | 4 | 2 | 0 | 4 | 2 | 3
Chart: 
| January | February | March | April | May | June | July
 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Lead-left | 0 | 0 | 0 | 0 | 55 | 0 | 70
Participant | 237 | 40 | 42 | 103 | 135 | 251 | 238
Relationship | 0 | 88 | 63 | 0 | 73 | 68 | 114
1. Excludes LevFin Commercial Banking deals booked on SBAN
2. Participant on the right of a market event and taking a hold e.g. RCF. Relationship - Enter into a loan without a LevFin market event, i.e. just entering a revolver or ABL or TLA

## Slide 6
[Lev Fin – Business Activity]
NY Lev Fin Trading
2
In BSSA, the total Notional transacted $90.0m, Average ticket size $2.1MM, 42 trade tickets, 148 settled, # of counter parties 37 in July 2024
In BSNY, the total Notional transacted $321m, Average ticket size $2.2MM, 141 trade tickets, 15 settled, # of counter parties 57 in July 2024
Volumes – Secondary Trade Tickets
Volumes – Secondary Trade Settlement
Notional Volume – Secondary Trading
Chart: MoM Volume in $MM
| Jan | Feb | Mar | Apr | May | June | July
BSSA | 30.8 | 45.3 | 158.5 | 193.4 | 189.8 | 435.65 | 411

Chart: Settled Trades (#)
| Feb | Mar | Apr | May | June | July
BSSA | 18 | 54 | 73 | 83 | 87 | 163
Chart: Overall Volume (#)
| Jan | Feb | Mar | Apr | May | June | July
BSSA | 8 | 36 | 74 | 92 | 98 | 128 | 183
BSNY

## Slide 7: Banking Delta Planning – Q4 Leveraged Finance Achievements
3

## Slide 8
[Lev Fin – Achievements]
2024 Origination Achievements
1
Enabling of Lev Fin business and products in nCino.
Integration enhancements with Mercurio to send correctly data for booking in Loan IQ.
Added Value
Tactical procedure for CL in order to avoid duplicated exposure charges in CREAM and manual adjustments.
Integration between Loan IQ and ClearPar through Loan Processor enabling an automatic settlement process.
ClearPar activation in US and E-settlement configuration in Loan IQ.
Development of Datanet reports for Institutions, Holdings and Contacts for users to download and automatically upload into Syndtrak.
API developed to improve communications among Loan IQ and Syndtrak.
Datanet reports to improve tool usability.
Commitment Letters basic workflow for UW risk monitoring.
PDM and Lev Fin profiles differentiation in Distribution Management Risk Reporting.
Chinese Wall implementation for confidentiality purposes.
Functional definition and identification of the fields required in Credit Risk Reporting.
nCino
Delivered
Commitment Letters
ClearPar integration
Syndtrack
Orfeo
Credit Risk Reporting
Lev Fin – Loan Origination
Settlement and Trade Date Accounting in Loan IQ and corresponding Change
Qlik Risk Reporting Adaptations.
New Expense Codes created according to business lines Configuration.
Loan IQ Circles Integration with Medusa.
MEI/Master Account/CUSIP/LX codes upload in Loan IQ for Syndtrak, ClearPar and Trade Blotter.
Lenders Withholding Tax - Loan IQ Module activation.
Trading fees configuration.
Creation of a new field in Loan IQ/ MIS code, automatically completed by the system with no user intervention.
Integration with Tiara through API (ongoing).
New fields in Reg Reporter (Loan ids, other)
Loan IQ
Preliminary functional analysis on the available information in the systems and high level plan delivery.
Business Reporting
Origination

## Slide 9
[Lev Fin – Achievements]
2024 Trading Achievements
1
Enabling the trading activity to be separated by business (Management, Flow, IG) & trader.
Added Value
MARs sensitivities planning and NRPRINTING reports for new Loan Trading activity for credit.
Review of the model booking methodology impacts considering GAPs and new requirements for strategic model Bond vs RL and CDS curves vs New loan curves).
P&L integration between LoanIQ – BUMMLOANS – Economic PL – MARS PL
P&L controls + Horizons calculations (YTD, MTD, YTD)
Accounting Integration (Loan IQ + Equation)
Risk controls using multi-entity Qlik/MARS developments
Enhancements in the integration of risky loans automation from LOANIQ to Murex.
Req definition for LX ID inclusion, multi-expense code impact, improvements in theorical price calculation methodology.
Multiple Expense codes per Business line
Delivered
MARS Sensitivities & NPRINTING
Model Booking
MARS PL
(NY, SLB and Madrid)
Open SLB Trading desk
Sensitivities block integration
(Risky Loans pending activation)
Lev Fin – Loan Origination
New circuit LOAN IQ – BU MMLOANS –QLIK PL report and risk monitoring.
New global reports for MR controls
QLIK reports and risk monitoring
(NY, SLB and Madrid)
Habilitate tactical solution for the Traders Tool integrated with LoanIQ.
Trade Blotter
Tactical Solution
Strategic Solution
Murex New Loan Product Development
(NY, SLB and Madrid)
BDHv3 Full Circuit Integration
(NY, SLB and Madrid)
EUC – Trading tool / platform
Negotiations with Murex finished, licenses bought
Review of new Loan Curves for Risk calculations
Open workstream with Murex for MPPH initial requirements and validations – (Including OpenConnect trainings).
Ensure Santander Murex Upgrade with alignment on Markets internal team's roadmaps and deliveries plan.
Open Data Completeness Workstream to ensure LoanIQ-Murex will fits the Architectural model proposed by CTO with all the new product data requirements.
Open Online Integration Model Workstream to ensure LoanIQ fulfills Murex data requirements through BDHv3.
Agreement achieved on capacity and execution delivery plan dates.
Platform for traders to operate, facilitating their day-to-day operations automatic booking, position & P&L monitoring.
Vendor selection completion and contract assessment completed (EPIC as chosen platform).

## Slide 10
[Lev Fin – Achievements]
2024 Trading Achievements
2
Review of the model booking methodology impacts considering GAPs and new requirements for strategic model Bond vs RL and CDS curves vs New loan curves).
Added Value
New circuit LOAN IQ – BU MMLOANS –QLIK PL report and risk monitoring.
New global reports for MR controls
P&L integration between LoanIQ – BUMMLOANS – Economic PL – MARS PL
P&L controls + Horizons calculations (YTD, MTD, YTD)
MARs sensitivities planning and NRPRINTING reports for new Loan Trading activity for credit.
Model Booking
Delivered
QLIK reports and risk monitoring
(NY, SLB and Madrid)
MARS PL
(NY, SLB and Madrid)
MARS Sensitivities & NPRINTING
Lev Fin – Loan Trading
Platform for traders to operate, facilitating their day-to-day operations automatic booking, position & P&L monitoring.
Vendor selection completion and contract assessment completed (EPIC as chosen platform).
EUC – Trading tool / platform
Enhancements in the integration of risky loans automation from LOANIQ to Murex.
Req definition for LX ID inclusion, multi-expense code impact, improvements in theorical price calculation methodology.
Sensitivities block integration
(Risky Loans pending activation)
Enabling the trading activity to be separated by business (Management, Flow, IG) & trader.
Multiple Expense codes per Business line
Negotiations with Murex finished, licenses bought
Review of new Loan Curves for Risk calculations
Open workstreams for BDH initial requirements in data model and data integration (agreement in capacity and plan),
Open workstream with Murex for MPPH initial requirements and validations – (Including OpenConnect trainings).
Strategic solution
(NY, SLB and Madrid)
Accounting Integration (Loan IQ + Equation)
Risk controls using aforementioned multi-entity Qlik/MARS developments
Open SLB Trading desk

## Slide 11
[Lev Fin – Achievements]
2024 Achievements
3
Enabling of Lev Fin business and products in nCino.
Integration enhancements with Mercurio to send correctly data for booking in Loan IQ.
Added Value
Tactical procedure for Commitment Letters in order to avoid duplicating the Exposure charge in CREM without manual intervention.
Automatic integration between Loan IQ and ClearPar enabling a faster settlement process.
ClearPar activation in US (waiver).
LIQ feed Syndtrak via API for to populate data about Institutions, Contacts and Holdings.
Syndtrak enhancements for Agency (Datanet Report).
Commitment Letters basic workflow monitoring
Differentiation of PDM/Lev Fin in the Distribution Management Risk Reports.
User Profiles definition for Chinese Wall (ongoing).
Functional definition and identification of the fields required in Credit Risk Reporting.
Architecture and IT Plan definition ongoing.
nCino
Delivered
Commitment Letters
ClearPar integration
Syndtrack
Orfeo
Credit Risk Reporting
Lev Fin – Loan Origination
Lenders’ Withholding Tax – Loan IQ module activation
Loan IQ Circles Integration with Medusa.
Loan IQ
Preliminary functional analysis on the available information in the systems.
Business Reporting
Review of the model booking methodology impacts considering GAPs and new requirements for strategic model Bond vs RL and CDS curves vs New loan curves).
Added Value
New circuit LOAN IQ – BU MMLOANS –QLIK PL report and risk monitoring.
New global reports for MR controls
P&L integration between LoanIQ – BUMMLOANS – Economic PL – MARS PL
P&L controls + Horizons calculations (YTD, MTD, YTD)
MARs sensitivities planning and NRPRINTING reports for new Loan Trading activity for credit.
Model Booking
Delivered
QLIK reports and risk monitoring
(NY, SLB and Madrid)
MARS PL
(NY, SLB and Madrid)
MARS Sensitivities & NPRINTING
Lev Fin – Loan Trading
Platform for traders to operate, facilitating their day-to-day operations automatic booking, position & P&L monitoring.
Vendor selection completion and contract assessment completed (EPIC as chosen platform).
EUC – Trading tool / platform
Enhancements in the integration of risky loans automation from LOANIQ to Murex.
Req definition for LX ID inclusion, multi-expense code impact, improvements in theorical price calculation methodology.
Sensitivities block integration
(Risky Loans pending activation)
Enabling the trading activity to be separated by business (Management, Flow, IG) & trader.
Multiple Expense codes per Business line
Negotiations with Murex finished, licenses bought
Review of new Loan Curves for Risk calculations
Open workstreams for BDH initial requirements in data model and data integration (agreement in capacity and plan),
Open workstream with Murex for MPPH initial requirements and validations – (Including OpenConnect trainings).
Strategic solution
(NY, SLB and Madrid)
Accounting Integration (Loan IQ + Equation)
Risk controls using aforementioned multi-entity Qlik/MARS developments
Open SLB Trading desk

## Slide 12: Banking Delta Planning – Q4 Leveraged Finance What next?
4

## Slide 13
[Lev Fin – What next?]
Book of Work - Origination
4
Loan IQ
2024 Roadmap
Data Room
Agency
Lev Fin
Credit Risk Reporting (2)
Deal Execution Workflow
One-Stop-Shop
(incl. Commitment Letters)
CL intermediate solution
LIQ-BDh-CREAM data flow for the new field
Long Term Requirements Workflow Definition and start of developments
Management Reporting
Orfeo
OCT | NOV | DEC
Tiara Re-Plug(3)
New Enhancements
Requirements analysis and IT plan delivery (1)
Underwriting risk controls
ORFEO: Chinese Wall implementation
Enhancements in Orfeo could be dismissed due to Comm. Letters Workflow in Mercurio.
Stream lead by Baking Risk team (Vicente Vaya)
Product Owners asked to confirm if the Go-live could be brought forward to November.
LIQ Customer Creation API Integration with the new Data Source Tiara
LIQ Remittance Instructions and Servicing Group APIs
Development of two new APIs for integration
FeeBee - LevFin
New data/fields implementation Add new field to file “cajas_riesgos” (Phase1)
Trading Fees - LevFin
Configuration in LIQ
Tax Witholding Phase 2
Lender flag at customer level
Ultimate Parent
Ultimate Parent to be automatically input in LIQ through TIARA
LIQ Circles integration in Medusa
Improvements in Liquidity Monitoring Interface
Functional in-depth Analysis
Analysis delivery for the P&L Report Segregation and IT plan
Architecture definition for SNC Report
Processes and systems definition for regulatory fields
Data Elements Assessment
Identification of Ownership & Golden Source
Data Management
Business Glossary for Key Data Elements
P&L Segregation
Segregation Trading and Origination businesses for current P&L Reporting
Definition & Analysis
Go-live/Delivery
Developments Delivery
Critical Points

## Slide 14
Market Risk
Tactical & enhancements (1)
Book of Work - Trading
4
2024 Roadmap
Strategic - Murex
Strategic – BDH 3 integration
OCT | NOV | DEC
FRTB SA developments (1)
Past cash integration (1)
Past cash from Loan IQ
Cost of carry enhancements NY
New Lambda US file creation and its integration with Loan IQ
New Loan Curves & Assignments
Requirements analysis and IT plan delivery (1)
Mx3 Viewers – new requirements for Risky Loans (1)
Delta FX & Delta Credit enhancements for FRTB SA
Risk circuits (SUPRA, MARs, CII) (1)
Job planning and circuit activation
GER MAD / SLB
Creation and integration of new portfolios
MARs Sensis (1)
Limits definition and
Bookmarks creation
EUC – Trading tool / platform (2)
QLIK PL enhancements
LX ID, limits consolidations, new layouts, enhancements in horizons
[Lev Fin – What next?]
Dependency on Budget approvals for tactical risky loan solution – Pending Risk approvals
Dependency on vendor contract sign that is currently under negotiation
Risky Loan Booking integration circuit (1)
Loan IQ – BUFV – Mx3
Discovery & Requirements definition
Requirements analysis and IT plan delivery (1)
Environment MPPH readiness
and IT validation
Facility, outstanding and B/S representation
Discovery & Requirements definition
Requirements analysis and IT plan delivery (1)
Vendor Homologation
Homologation and legal assessment (IT & Cyber) (2)
DAF preparation
Architecture and cybersecurity approval
Requirements and execution plan definition
Workshops with FO, requirements and execution plan
Definition & Analysis
Go-live/Delivery
Developments Delivery
Critical Points

## Slide 15: Banking Delta Planning – Q4 Leveraged Finance 2025 IT Workplan
5

## Slide 16
[Lev Fin – 2025 Workplan]
2025 P27 Budget DRAFT
5
Impact Banking CIO (except LevFin) | Project Name | Priority (1,2,3) | Budget (in $)
COO | Fee-based business | 1 | 1.013.573
FO | CDS banking book - analysis | 2 | 61.484
PPT | ADFLOW - Enhancements in client data input process and automation | 1 | 934.726
Credit Risk | RON: On boarding Cpty | 1 | 142.761
PPT | Syndtrak day 2 enhancements | 2 | 61.490
PPT | Versana: market tools (automatization of contract creation) | 2 | 575.000
PPT | Finastra Pending Deals | 1 | 115.000
FO | FO reporting | 1 | 344.555
PPT | Loan IQ capability enhancements (Loan IQ NY squad) | 1 | 775.574
COO | Support for Loan IQ, Orfeo & Mercurio build out | 1 | 725.069
Lev Fin | Equation | 1 | 268.555
FO | Trading platform (EPIC) | 1 | 1.867.939
PPT | Digitalization of legal agreements | 3 | 623.085
PPT | Tax Withholding | 1 | 172.500
PPT | Loan IQ: Infrastructure Increase | 1 | 287.500
PPT | AWS Cyber - Clear Par: Connectivity with S&P | 1 | 208.252
Finance | Risk Book/Ficha Capital- Leverage Finance- Finance Cost 2 | 1 | 345.830
Finance | Apolo automation - Leverage Finance- Finance Cost 3 | 2 | 166.767
Finance | Systems enhancements - Leverage Finance- Finance Cost 6 | 1 | 231.612
Finance | FMIS Reporting - TTI calculation- Leverage Finance- Finance Cost 7 | 1 | 487.794
Credit Risk | NILO Preclasification & limit | 3 | 279.097
COO | nCino decommissioning | 1 | 1.634.817
Lev Fin | Commitment Letter / Fronting Risk | 1 | 3.890.721
Market Risk | Market Risk model | 1 | 5.590.732
Credit Risk | Aqua+ Confidentiality - rating simulation | 1 | 1.451.326
Credit Risk | CREAM Commitment letter | 1 | 251.732
Credit Risk | Credit risk improvements CREAM (cyrcle process, fronting risk, CVA capital treatment) | 1 | 368.717
Credit Risk | Regulatory Lev Finance engine | 2 | 137.517
EPO | Support for global initiatives | 1 | 418.600
Others | Documentation storage | 1 | 400.000

## Slide 17
[Lev Fin – 2025 Workplan]
2025 Roadmap Banking
Key Milestone | Budget (DRAFT) | Impacted Areas | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  |  | Full Year*
 |  |  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | 
Loan IQ, Equation & Orfeo Enhancements | $ 775k LIQ Capability $ 268k Equation $ 231k System Enhanc. | Lending, F&BSM, BDH & Mercurio |  |  |  |  |  |  |  |  |  |  |  |  | 
Tiara Replug | $ 935k ADFlow | Lending, KYC |  |  |  |  |  |  |  |  |  |  |  |  | 
Deal Execution Workflow (One-Stop-Shop) | $ 3,89M CL $ 1,63M nCino Decom $ 1,41M Aqua+ Ratings $ 252k CREAM CL | F&BSM, BDH, Mercurio, Risk |  |  |  |  |  |  |  |  |  |  |  |  | 
Business Management Reporting | $ 345k FO reporting | Lending, F&BSM, BDH, Mercurio & Global Markets |  |  |  |  |  |  |  |  |  |  |  |  | 
Credit Risk Reporting (Workstream owned by V. Vaya) | Covered by Credit Risk | Risk, Lending, F&BSM, BDH, Mercurio & Global Markets |  |  |  |  |  |  |  |  |  |  |  |  | 
Automation Loan Reference Data | $ 623k Digitalization of Legal Agreements $ 575k Versana | Lending |  |  |  |  |  |  |  |  |  |  |  |  | 
FMIS Developments | $ 487k FMIS Reporting (Finance cost) $ 345k FO reporting | F&BSM, BDH, Lending, Global Mkts, Mercurio |  |  |  |  |  |  |  |  |  |  |  |  | 
Deals booking as a draft in Mercurio | $ 725k Support for LIQ, Orfeo & Mercurio build out | Lending, Mercurio |  |  |  |  |  |  |  |  |  |  |  |  | 
Fee-based business | $ 1,01M Fee-based business | Lending, Mercurio |  |  |  |  |  |  |  |  |  |  |  |  | 
2025
FV adjustments in Loan IQ for HTCS at outstanding level
Improvements of the workflow in Orfeo (2)
Improvements of the workflow in Orfeo:
Integration with BDH and Mercurio for data retrieval (2)
Tactical Solution:
Go Live Tiara PDF (1)
Strategic Solution:
ADF Automation of the circuit
Strategic connection with BDH3
Consumers connection with BDH3
New WF in Mercurio for events recording, UW exposure control, auditing (3
Valuation engine for CL & accounting changes
PnL Segregation
Management
Reporting
Definition of Architecture for Additional Fields & others
Phase 1: SNC Report
Phase 3: Other Fields Report
Phase 2: Additional Fields Report
Vendor Selection for Contract Automation
Plan Definition for Contract Automation
Devs & Implementation of Contract Automation
TTI Calculation
Developments for Business Reporting Segregation
PnL in Murex Impact Analysis
Full Integration of NYB & SLB
Adaptations to process data with new granularity
Credit Ratings from nCino to Aqua
Developments in Mercurio for nCino decommission (TOM definition, GAP Analysis, Devs and Integrations)
Tiara core Workflow with ADFlow
Accounting for pending deals
Developments to allow the insertion of deals in a draft mode in Mercurio
High Level Requirements & No Plan
Pending Requirements
Delivery
Users are requesting to have the tactical solution delivered by the end of 2024.
Dependent on Strategic Solution for CL scope – One stop shop.
Pending to receive a confirmed delivery on October 4th.
5
Critical Points
2026
DECIDED TO BE COORDINATED BY RISK
OUT OF LEV FIN
Analysis
Developments

## Slide 18
[Lev Fin – 2025 Workplan]
2025 Roadmap Trading
High Level Requirements & No Plan
Pending Requirements
Delivery
5
Critical Points
Key Milestone | Budget (DRAFT) | Impacted Areas | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  |  | Full Year*
 |  |  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | 
Current Processes & Infrastructure Enhancements | $ 5,6M Market Risk model $ 775k LIQ Capability $ 231k System Enhanc. | Lending, BDH & Global Markets |  |  |  |  |  |  |  |  |  |  |  |  | 
FO Trading Tool | Trading platform (EPIC) $ 1,87M | Lending, Risk & Global Markets |  |  |  |  |  |  |  |  |  |  |  |  | 
Strategic Market Risk Model for Loans (Murex + Quants Library) | Market Risk model $ 5,6M | Lending, F&BSM, BDH & Global Markets |  |  |  |  |  |  |  |  |  |  |  |  | 
Market Risk Circuits | Market Risk model $ 5,6M | F&BSM, Risk & Global Markets |  |  |  |  |  |  |  |  |  |  |  |  | 
BDH3 Data Completeness & GAPs
BDH3 Integration Model Batch & Online
Structural Data
Valuation
Data Implementation
MPPH Environment validations
Mx3 Santander Environment – PRE environment phase
Integrations development
Testing & Go Live
Systems Implementation
Development environment uploaded on premises
2026
Flex Model kick-off
CREAM impact analysis: Limits to be adapted
New Loan Curves
Loan IQ – AC APIs
Loan IQ – AC Reconciliation
New APIs AC - Murex
New APIs AC - Lago
D2 Enhancements
Qlik/MARS circuit PnL & Limits
D1 Enhancements Qlik/MARS circuit PnL & Limits
P&L reporting – holidays corrections
Trading Fees treatment in Qlik, MARS
Automatic Re-Allocation Short Sales for Buy Trades
BDH3 Testing SIT/UAT
BDH3 PRO Release
Mx3 Testing SIT/UAT
Mx3 PRO Release
PHASE II
Flex Model testing with Murex
Sensitivities & VaR
Capital
P&L and Metrics
Credit & Counterparty Risk
D3 Enhancements
Qlik/MARS circuit PnL & Limits
2025

## Slide 19
Lending
Nicolás Martínez
F&BSM
Antonio Sánchez
BDH
Michał Janiszewski
Mercurio
Surya Gullapalli
Risk
Vicente Vaya
Global Mkts
Joao Ricardo da Silva
Other
[Lev Fin – 2025 Workplan]
2025 Banking Deliverables impact by areas (1/2)
Deliverable
Loan IQ, Equation and Orfeo enhancements
Tiara Replug
Tactical solution: Go Live Tiara Robot PDF | l |  |  |  |  |  | KYC
Tiara Core workflow with ADFlow | l |  |  |  |  |  | KYC
Strategic solution: Automatization of the circuit | l |  |  |  |  |  | KYC
Deal Execution Workflow (One-Stop-Shop)
Detailed definition of the architecture & IT setup of the Deal Execution WF for C.L. |  | ? |  | l | l |  | 
New WF in Mercurio for events recording, UW exposure control & auditing |  |  |  | l | l |  | 
Valuation engine for Commitment Letters & accounting changes |  | ? |  | l | ? | ? | 
Strategic connection with BDH3 |  | ? | l | l |  |  | 
Consumers connection with BDH3 |  | l | l | l | l |  | 
nCino Decommission: Credit Ratings from nCino to Aqua |  |  |  |  | l |  | 
nCino Decommission: Developments in Mercurio |  |  |  | l | l |  | 
Phase1: TOM definition for Mercurio |  |  |  | l | l |  | 
Phase 2: GAP Analysis and integrations needed between nCino & Mercurio |  |  |  | l | l |  | 
Phase 3: Developments |  |  | l | l |  |  | 
Phase 4: Integrations |  |  | l | l |  |  | 
Fair Value adjustments in Loan IQ for HTCS at outstanding level | l | l |  |  |  |  | 
Accounting for pending deals | l | l |  |  |  |  | 
Orfeo: Improvement of the workflow, tool usability & Enrichment of LevFin data (1) |  | l |  |  |  |  | 
Developments and configurations in Orfeo(1) |  | l |  |  |  |  | 
Integration with BDH and Mercurio for data retrieval(1) |  | l | l | l |  |  | 
l Developments
l Testing/UAT
l Analysis/Defintion
l All phases
? TBD
5
(1) Enhancements in Orfeo could be dismissed due to Comm. Letters Workflow in Mercurio.
Fee-Based Business
Analysis to define the fees and how to register in the system | l |  |  | l |  |  | 
Developments | l | l | l | l |  |  | 

## Slide 20
[Lev Fin – 2025 Workplan]
2025 Banking Deliverables impact by areas (2/2)
l Developments
l Testing/UAT
l Analysis/Defintion
l All phases
? TBD
Lending
Nicolás Martínez
F&BSM
Antonio Sánchez
BDH
Michał Janiszewski
Mercurio
Surya Gullapalli
Risk
Vicente Vaya
Global Mkts
Joao Ricardo da Silva
Other
Deliverable
Credit Risk Reporting
Definition of Architecture for Available & Other Fields |  |  |  |  | l |  | 
Development of the solution | l | l | l | l | l |  | 
Phase 1: SNC Fields | l |  | l | l | l |  | 
Phase 2: Available Fields | l | l | l | l | l |  | 
Phase 3: Other Fields | l | l | l | l | l |  | 
Automation Contract Creation
Vendor implementation for automation of contract input Origination and Trading | l |  |  |  |  |  | 
Phase1: Vendor selection | l |  |  |  |  |  | 
Phase 2: Implementation plan definition | l |  |  |  |  |  | 
Phase 3: Developments & Implementation | l |  |  |  |  |  | 
FMIS Developments
TTI Calculation |  | l | l |  |  |  | 
Full integration of NYB & SLB portfolios in FMIS: Carry Calculation for Murex ops | l | l | l |  |  | l | 
PnL in Murex Impact Analysis |  | l |  |  |  | l | 
Developments for Business Reporting Segregation |  | l |  |  |  |  | 
Adaptations to process data with new granularity |  | l | l |  |  |  | 
Business Management Reporting
Reports with segregation of revenue (Book. unit, Role, Deal type, Portfolio, etc.) | l | l | l | l |  | l | 
Management Reporting: Historicals & investors for better business relations | l |  | l |  |  |  | Alexandria
Booking of draft deals in Mercurio
Mercurio functionality to insert deals information in draft mode | l |  |  | l |  |  | 
5
DECIDED TO BE
COORDINATED BY RISK
OUT OF LEV FIN

## Slide 21
[Lev Fin – 2025 Workplan]
2025 Trading Deliverables impact by areas
l Developments
l Testing/UAT
l Analysis/Defintion
l All phases
? TBD
Lending
Nicolás Martínez
F&BSM
Antonio Sánchez
BDH
Michał Janiszewski
Mercurio
Surya Gullapalli
Risk
Vicente Vaya
Global Mkts
Joao Ricardo da Silva
Other
Deliverable
Current Processes & Infrastructure Enhancements
Strategic Market Risk Model for Loans (Murex + Quants Library)
MPPH environment final validations |  |  |  |  |  | l | 
Development environment uploaded on premises |  |  |  |  |  |  | 
Mx3 Santander Environment (IT DEVs) | l | ? | l |  |  | l | 
Mx3Testing SIT/UAT and Go live | l | ? | l |  |  | l | 
Flex Model kick-off |  |  |  |  |  |  | 
Flex Model Testing with Murex |  |  |  |  |  |  | 
BDH3 Data Completeness & GAPs |  |  | l |  |  | l | 
BDH3 Integration Model Batch & Online |  |  | l |  |  | l | 
BDH3 Testing SIT/UAT and Go Live |  |  | l |  |  | l | 
Market Risk Circuits
Data Implementation |  |  |  |  |  | l | 
Structural Data |  |  |  |  |  | l | 
Valuation |  |  |  |  |  | l | 
P&L and Metrics |  | ? |  |  |  | l | 
Sensitivities & VaR |  |  |  |  |  | l | 
Capital |  | ? |  |  |  | l | 
Credit & Counterparty Risk |  |  |  |  | l | l | 
FO Trader Tool
Data Implementation plan | l |  |  |  | ? | l | 
Integrations developments | l |  |  |  | ? | l | 
Testing SIT/UAT and Go live | l |  |  |  | ? | l | 
CREAM impact analysis: Limits to be adapted | ? |  |  |  | l |  | 
New Loan Curves |  |  |  |  |  | l | 
Loan IQ-AC Reconciliation and APIs | l |  |  |  |  | l | 
New APIs AC – Murex |  |  |  |  |  | l | 
New APIs AC - Lago |  |  | l |  |  | l | 
Enhancements Loan IQ – Datalake – Qlik/MARS circuit PnL & Limits | l |  |  |  |  | l | 
Markit Conciliation | l |  |  |  |  | l | 
New fields in “cajas_riesgos” phase II | l |  |  |  |  | l | 
5

## Slide 22: Banking Delta Planning – Q4 Leveraged Finance Annex
6

## Slide 23
[Lev Fin – Annex]
2025 Lending Workstreams (1/2)
Tiara Replug
Trading Tactic Enhancements
FO Trader Tool connection and integration.
Loan IQ-AC Reconciliation and APIs workstream.
Enhancements in P&L and Limits circuit.
Markit reconciliation.
Addition of new fields in “cajas_riesgos”.
Integration with new Environments.
LIQ API´s configuration & integration.
LIQ Remittance Instructions and Servicing Group APIs .
Tiara Core workflow with ADFlow (Impact To be defined).
Strategic solution: Automatization of the circuit (Impact To be defined).
F&BSM, BDH, Risk & Global Mkts
KYC
Q1-Q3 2025
Q1-Q2 2025
Deliverable
Description
Other Impacts
IT Delivery
Loan IQ enhancements
Fair Value adjustments in Loan IQ to allow to have HTCS at outstanding level.
Accounting for pending deals.
F&BSM
Q1 2025
Automation Loan Reference Data
Vendor selection for Contract input automation.
Plan delivery and implementation of the vendor´s system.
N/A
TBD
6

## Slide 24
[Lev Fin – Annex]
2025 Lending Workstreams (2/2)
Booking of draft deals in Mercurio
FMIS Developments
Credit Risk Reporting
Development of the SNC/Regulatory Report.
Definition of the Architecture necessary for Phase 2&3 (Available & Other fields).
Full integration of NYB & SLB portfolios in FMIS: Carry Calculation for Murex ops.
Granular processing of information to reach the minimum granularity level: BDH needs to receive the necessary data for the downstream systems to consume it.
F&BSM, BDH, Mercurio & Risk
F&BSM, BDH & Global Mkts
Q3 2025 & 2026
Q1-Q2 2025 & TBD
The objective is to have the pre-book in LoanIQ in draft mode and then do the confirmation in Mercurio without creating amendments for modifications.
To avoid the double manual intervention between LoanIQ and Mercurio PPT.
Mercurio
Q1 2025
Deliverable
Description
Other Impacts
IT Delivery
Business Management Reporting
Reports with segregation of revenue: Analysis of the systems data, definition of the data recovery and flow of the necessary data to create the P&L Report.
Management Reporting: Pending to receive requirement.
F&BSM, BDH, Mercurio & Global Mkts
Q2 2025 & 2026
Fee-based Adaptations
Some Fees are input in the systems without a reference to link them to the Loan or Instrument.
Analysis to define the current fees input and how to register them in the system in the correct way.
BDH, F&BSM & Mercurio
Q4 2025
6

## Slide 25
[Lev Fin – Annex]
2025 F&BSM Workstreams (1/2)
Developments for Business Reporting Segregation
Full integration of NYB & SLB portfolios in FMIS
P&L in Murex Impact Analysis
Analysis of the possible impacts that the migration from Murex to FMIS might have.
Integrate NYB and SLB portfolios in FMIS by retrieving Markets information in FMIS and Economic P&L for all the operations booked in Murex.
Global Mkts
Lending, BDH & Global Mkts
TBD
TBD
New information needs to flow into FMIS and other systems to be able to retrieve the data and segregate it as FO expects.
Lending, BDH, Mercurio & Global Mkts
Q2 2025
Deliverable
Description
Other Impacts
IT Delivery
TTI Calculation
Adjustments to have Lev Fin segregation based on businesses and allocate specific TTI/FTP methodologies for each of the business.
BDH
Q1 2025
Adaptations to process data with a new granularity
FMIS needs to make the necessary adaptations to have granularity at Portfolio Level, that will be a new concept introduced in BDH3 and both will be involved.
BDH
TBD
6

## Slide 26
[Lev Fin – Annex]
2025 F&BSM Workstreams (2/2)
(1) Enhancements in Orfeo could be dismissed due to Comm. Letters Workflow in Mercurio.
Credit Risk Reporting
Orfeo Enhancements (1)
Deal Execution Workflow (One-Stop-Shop)
Definition of the architecture and IT setup for the Strategic workflow of the Commitment Letters.
Improvement of the workflow, tool usability & Enrichment of LevFin data
BDH, Mercurio, Risk & Global Mkts
BDH & Mercurio
Q2-Q3 2025
Q2 2025
Participation in the Data retrieval for the Regulatory Report (SNC Fields) and the Strategical Report.
Lending, BDH, Mercurio & Risk
Q3 2025 & 2026
Deliverable
Description
Other Impacts
IT Delivery
Loan IQ Enhancements
UAT participation for the development to have the FV HTCS at Outstanding level.
UAT participation in the development Accounting for pending deals.
Lending
Q1 2025
Strategic Market Risk Model for Loan
Participation in the UAT involving the new Murex environments.
Capital in Market Risk circuits.
Lending, BDH & Global Mkts
TBD
6
Fee-based Adaptations
F&BSM developments needed after modifying the Fees input in the systems
BDH, Lending, & Mercurio
Q4 2025

## Slide 27
[Lev Fin – Annex]
2025 BDH/Data Workstreams (1/2)
Deal Execution Workflow (One-Stop-Shop)
To segregate based on each business and allocate specific TTI/FTP methodologies BDH needs to adapt some tables for downstream systems to identify the different business cases.
Strategic Connection with BDH3: Integrations and Testing.
Consumers Connection with BDH3: Integrations and Testing.
F&BSM
F&BSM, Mercurio, Risk & Global Mkts
Q1 2025
Q2-Q3 2025
Deliverable
Description
Other Impacts
IT Delivery
Developments for Business Reporting
A new P&L reporting with specific segregation is needed, for that new data needs to flow from Loan IQ to downstream systems, BDH will be involved in the process.
Lending, F&BSM, Mercurio & Global Mkts
Q2 2025
Strategic Market Risk Model for Loan
New APIs AC-Lago.
Murex Strategic: Integration with new environments.
Developments and integrations needed to ensure that the migration to BDH3 does not impact the systems.
Lending, F&BSM & Global Markets
Q2-Q3 2025
TTIs calculation
6

## Slide 28
[Lev Fin – Annex]
2025 BDH/Data Workstreams (2/2)
Orfeo Enhancements (1)
BDH participation in the Data retrieval for the Regulatory Report (SNC Fields) and the Strategical Report.
Integration between Orfeo and BDH3 for data retrieval.
Lending, F&BSM, Mercurio & Risk
Mercurio
Q3 2025 & 2026
Q3 2025
Deliverable
Description
Other Impacts
IT Delivery
nCino Decomission - Mercurio adaptations
For the decommission of nCino, BDH intervention in developments and integrations for the new workflow will be needed.
Mercurio & Risk
TBD
Adaptations to process data with a new granularity
BDH3 will introduce the field Portfolio, that will be consumed by FMIS and will need some testing.
F&BSM
TBD
Credit Risk Reporting
(1) Enhancements in Orfeo could be dismissed due to Comm. Letters Workflow in Mercurio.
6
Fee-based Adaptations
BDH developments needed after modifying the Fees input in the systems.
Lending, F&BSM & Mercurio
Q4 2025

## Slide 29
[Lev Fin – Annex]
2025 Mercurio Workstreams
Deal Execution Workflow (One-Stop-Shop)
TOM definition: Mercurio role redefined due to nCino decommission.
GAP analysis & Integration analysis to ensure Mercurio´s new role.
Developments & Integrations.
New WF in Mercurio for Commitment Letters events recording, U.W exposure control & auditing.
Valuation engine for Commitment Letters & accounting changes.
Strategic & Consumers Connection with BDH3.
BDH & Risk
F&BSM, BDH, Risk & Global Mkts
TBD
TBD
Deliverable
Description
Other Impacts
IT Delivery
Booking of draft deals in Mercurio
The objective is to have the pre-book in LoanIQ in draft mode and then do the confirmation in Mercurio without creating amendments for modifications.
To avoid the double manual intervention between LoanIQ and Mercurio PPT.
Lending
Q1 2025
Orfeo Enhancements (1)
Integration between Orfeo and Mercurio for data retrieval.
F&BSM & BDH
Q2 2025
nCino Decomission - Mercurio adaptations
6
(1) Enhancements in Orfeo could be dismissed due to Comm. Letters Workflow in Mercurio.
Fee-based Adaptations
Some Fees are input in the systems without a reference to link them to the Loan or Instrument.
Analysis to define the current fees input and how to register them in the system in the correct way.
Lending, BDH & F&BSM
Q4 2025

## Slide 30
[Lev Fin – Annex]
2025 Risk Workstreams
Trading Workstreams
Credit ratings from nCino to Aqua+
Deal Execution Workflow (One-Stop-Shop)
Comm. Letters deal execution workflow in Mercurio: Definition of the architecture and IT setup.
Mercurio role redefined due to nCino decommission: TOM definition, GAP analysis & Integration analysis for ensuring Mercurio´s new role.
Credit rating migration from nCino to Aqua+ to allow nCino decommission (Analysis & Definition, Developments and Testing).
F&BSM, BDH & Mercurio
N/A
TBD
TBD
Credit & Counterparty Risks will be impacted by Trading workstreams.
Lending & Global Mkts
TBD
Deliverable
Description
Other Impacts
IT Delivery
Credit Risk Reporting
Development of the SNC/Regulatory Report.
Definition of the Architecture necessary for Phase 2&3 (Available & Other fields).
Lending, F&BSM, BDH & Mercurio
Q3 2025 & 2026
FO Trader Tool
Analysis of the system implementation and adjustment of the Limits in CREAM.
Participation in FO Trader Tool UATs.
Lending & Global Mkts
Q1-Q2 2025
6

## Slide 31
[Lev Fin – Annex]
2025 Global Markets Workstreams
Market Risk Circuits
FO Trading Tool
Strategic Market Risk Model for Loan
Testing and integrations in MPPH and Development environments for Loan Market Risk model implementation in PRO.
Flex Model kick off & Testing.
BDH3: Developments and integrations needed to ensure that the migration to BDH3 does not impact the systems.
Definition of a plan to implement EPIC.
Integrations and developments needed to fit the EPIC in Santander´s architecture.
Analysis of the impact in CREAM Limits (To be defined).
Lending & BDH
Lending & Risk
Q2-Q4 2025
Q2 2025
Data implementation, Structural Data and Valuation.
P&L & metrics, Sensitivities & VaR and Capital.
Credit & Counterparty Risk.
Risk
Q2-Q3 2025
Deliverable
Description
Other Impacts
IT Delivery
Processes & Infrastructure Enhancements
Current processes adaptations and enhancements to improve the workflow and the processes.
Infrastructure adaptations due to architecture changes.
Lending & Risk
Q1-Q3 2025
Deal Execution Workflow (One-Stop-Shop)
Participation in the Valuation engine for Commitment Letters & Accounting changes.
F&BSM, BDH, Risk & Mercurio
Q3 2025
6